BUSINESS PROTOTYPE SUMMARY

Monster Application
Renovation

What has been prototyped, what testers can evaluate, and what comes next

| PREPARED | 18 July 2026 |
| --- | --- |
| AUDIENCE | Managers, content teams, station administrators, and project stakeholders |
| CURRENT POSITION | Active local prototype; not deployed or approved for production use |
| DOCUMENT PURPOSE | Plain-language progress update and forward plan |

IN ONE SENTENCE The prototype has moved beyond static screens into a locally running, data-connected workspace for evaluation. It has not been deployed for production use.

Scope note. Every status in this brief refers to the local prototype only. Final business approval, deployment preparation, and production release have not yet occurred.

# 1. Executive summary

The renovation prototype has established a common design and working structure for the Monster management application. In the local test environment, evaluators can sign in, open functional sections, load the connected prototype dataset, and use consistent tables and forms. The interface also gives clearer guidance when something succeeds, fails, or requires permission.

| Workstream | Status | Current result |
| --- | --- | --- |
| Sign-in and access | Verified locally | Prototype sign-in and sign-out are active, including a show-password option. |
| Visual experience | Prototype complete | The agreed Monster look, themes, navigation, forms, dropdowns, and modal windows are available for review. |
| Connected records | Prototype complete | Shared pages can load, create, edit, and remove records in the local prototype where permission allows. |
| Station handling | Verified locally | Prototype records follow the active station, while authorized administrators can switch stations. |
| User guidance | Prototype complete | Success messages, understandable errors, unavailable pages, and under-construction pages are consistent. |
| Local stability | Verified locally | The local application, database, automated checks, and browser test build have been validated. |
| Section-by-section approval | Partial - next | Thirty-six sections are prepared in the shared framework and still require business acceptance. |

OVERALL STATUS The common prototype foundation is available for evaluation, but the application is not deployed. The next stage is section-by-section validation, completion of special workflows, and deployment preparation.

# 2. Finalized prototype interface

These decisions form the current prototype baseline for existing and future sections. They remain subject to business acceptance before deployment.

| Area | What users will experience | Status |
| --- | --- | --- |
| Typography | Poppins is the official website font throughout navigation, content, forms, and buttons. | Finalized |
| Brand colors | Monster blue and yellow are used as accents with clean charcoal, white, and gray surfaces. | Finalized |
| Light and dark modes | Dark is the default. Users may choose light mode or follow their device setting. | Finalized |
| Navigation | The side menu can be shown or hidden, responds to screen size, and stays synchronized with the selected theme. | Finalized |
| Top bar | The top bar remains in the normal page flow so it does not cover forms or modal windows. | Final decision |
| Forms | Field names sit inside empty fields and move upward when a user focuses or enters a value. | Finalized |
| Active fields | The selected field is highlighted in Monster blue so the current action is easy to see. | Finalized |
| Dropdowns | Choices open inside a flat card-style menu; long lists can be searched. | Finalized |
| Record editor | Forms open in a centered, scrollable modal and remain open until the user intentionally closes them. | Finalized |
| Unsaved changes | Closing a changed form asks for confirmation before information is discarded. | Finalized |
| Record lists | Tables share the same loading, empty, sorting, paging, and action behavior. | Finalized |
| Feedback | Progress indicators and plain-language success or error messages are shown consistently. | Finalized |

# 3. What prototype testers can evaluate

## 3.1 Actions available in the local prototype

Sign in securely and show or hide the password while entering it.

Open functional areas from a clear, collapsible side menu.

Search, sort, and move through record lists using the same controls on each page.

Create or edit records in a consistent modal form where the section allows changes.

Receive clear confirmation when an action succeeds and understandable guidance when it fails.

Switch between Manila, Cebu, and Davao when the signed-in account has administrator permission.

Choose a preferred light or dark appearance without the sidebar becoming visually inconsistent.

## 3.2 Functional areas configured for prototyping

| Business area | Examples of prepared sections | Sections |
| --- | --- | --- |
| Staff | Staff records, roles, jocks, student jocks, batches, and awards | 6 |
| Music | Artists, albums, songs, genres, charts, surveys, votes, and featured content | 10 |
| Content and programs | Articles, categories, graphics, mobile content, shows, timeslots, and podcasts | 9 |
| Events and scholarship | Schools, event boards, scholar batches, students, and sponsors | 5 |
| Promotions | Giveaways and contestants | 2 |
| Administration | Users, reports, activity history, and archives | 4 |

IMPORTANT Configured means the section can be opened and evaluated through the shared prototype. It does not mean that the section is complete, approved, deployed, or ready for production use.

# 4. Reliability, safety, and clearer communication

## 4.1 Understandable responses

System messages have been rewritten for people rather than developers. Instead of exposing database or server wording, the application explains what happened and what the user can do next.

| Situation | What the user sees |
| --- | --- |
| Missing or invalid information | The affected fields are identified with clear correction guidance. |
| Sign-in required | The user is asked to sign in again. |
| No permission | The application explains that the action is restricted. |
| Content not found | A branded page or message confirms that the requested item is unavailable. |
| Session expired | The user receives a refresh-and-try-again message. |
| Duplicate or conflicting record | The user is told that the information conflicts with an existing record. |
| Temporary service problem | The user is asked to try again later without seeing internal system details. |

## 4.2 Safeguards now in place

Station information is assigned by the system and cannot be changed through an ordinary record form.

Only authorized administrator-level users can change the active station.

Automated checks now use a separate temporary database and cannot erase or alter the local prototype dataset.

The imported local dataset was restored and remained unchanged after the corrected checks were run.

Technical details are kept in secure logs while users receive safe, understandable messages.

## 4.3 Checks completed

| Workstream | Status | Current result |
| --- | --- | --- |
| Automated application checks | Verified locally | All 19 checks passed using the protected test environment. |
| Prototype browser build | Verified locally | The latest interface compiled successfully for local browser evaluation. |
| Local application services | Verified locally | The local website and its database were running and reported healthy. |
| Prototype dataset | Verified locally | Key staff and user records remained available after validation. |
| Real-user walkthrough | Pending - next | A signed-in browser walkthrough is still required for formal acceptance. |

# 5. Soon to be made

The following items are planned work. They should not be treated as already delivered.

## 5.1 Immediate: confirm and sign off

Complete a real-user walkthrough covering sign-in, themes, navigation, station switching, tables, forms, closing unsaved changes, and common errors.

Review all 36 prepared sections with business owners and confirm the correct information, field names, required fields, permissions, and station behavior.

Agree on an access matrix showing which roles may view, add, edit, delete, archive, or switch stations.

Create a clean approved source baseline after confirming which older or unused features should remain removed.

## 5.2 Next: complete operational workflows

Add secure photo and file uploads, previews, replacement, removal, and cleanup.

Create specialized editors for work that cannot be handled well by a standard record form.

Add advanced filtering, column choices, saved views, export, bulk actions, and safer archive or recovery options.

Strengthen activity history so important changes show who acted, what changed, when it happened, and which station was active.

Complete keyboard, screen-reader, reduced-motion, contrast, tablet, and mobile checks.

## 5.3 Before any deployment

Automate quality checks whenever changes are proposed.

Define a controlled deployment and rollback process.

Put regular backups and restoration drills in place.

Add health monitoring and alerts so service problems are identified quickly.

Document who owns user access, content approval, data corrections, and deployment decisions.

# 6. Recommended next delivery sequence

Approve the finalized interface through one signed-in walkthrough using Staff and Roles as the first reference sections.

Finish the 36-section business validation list and resolve any incorrect fields, labels, permissions, or station rules.

Build the shared photo and file feature, then enable it section by section.

Develop the highest-priority specialized editors for articles, charts, shows and timeslots, promotions, and awards.

Complete accessibility, activity history, backups, monitoring, and deployment controls before launch.

## 6.1 Decisions needed from stakeholders

Confirm which sections are essential for the initial deployment and which can follow later.

Nominate business users from each station to perform acceptance testing.

Confirm role permissions and who is allowed to switch stations.

Prioritize the sections that require photos, files, approval flows, or specialized forms.

Agree on the evidence required before a section is considered ready for deployment.

RECOMMENDED DEFINITION OF DONE A section should be considered ready for deployment only after business users have confirmed its information, permissions, station behavior, forms, error messages, responsive layout, and key day-to-day actions.

# 7. Closing view

The prototype has established a strong shared direction: one branded interface, secure access patterns, connected prototype records, consistent forms, understandable feedback, and safer handling of station and test data. The project should now continue through structured business evaluation, completion of specialized workflows, and formal deployment preparation.

This approach keeps the application consistent while ensuring that each operational team signs off on the details that matter to its daily work.